## Slide 1
ADRL
Executive progress review
Building dependable oversight
for AI coding work
8 September 2026
Notes: Executive interpretation: ADRL is a working local prototype with a limited real observation pilot and newly validated synthetic execution lifecycle. Current work remains in Wave 3. This deck describes the whole journey, not just the latest patch. It contains no production-readiness, general accuracy or savings claim.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/research/adrl-execution-state.json
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md

## Slide 2
ADRL’s role
A shared supervisor around the AI coding tools a developer already uses
Part of the workflow | Its role
Coding tool | Works on files and runs commands
AI model | Suggests what to do next
ADRL | Applies rules, records activity and checks evidence
Product direction: one set of rules and records across supported coding tools.
Notes: This is the intended product role. A harness means the coding tool around the model, such as Claude Code. Current support has different depths: observing tool activity is distinct from enforcing model-traffic policy. Applying all rules across multiple tools remains future qualification. The business purpose is greater accountability and control, with any quality or cost benefit to be measured later.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-independent-research-review-2026-09-07.md

## Slide 3
What we have built
The foundations now support a traceable, testable workflow
Achievement | Why it matters
Shared connection services | One foundation for future tool integrations
Protected task records | Retain evidence without trusting a success message
Preserved copies of work | Later edits do not replace the captured evidence
Controlled execution and recovery | Test what happens when a job or its owner fails
Working local prototype. A complete customer workflow still needs qualification.
Notes: The first two implementation packages separated native protocol behavior and coding-tool adaptation from shared authenticated session/event/timeline services. Later packages added separate verification receipts, encrypted operator captures and task-attempt records. A capture preserves the selected bytes, but automatic attribution to the exact end of an agent task remains unimplemented. Controlled execution currently admits a fixed self-authored synthetic program on one configured local Docker engine. This is not general hostile-code isolation.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-product-services-implementation-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-session-verification-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-1-operator-captures-2026-09-08.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-transport-receipts-2026-09-08.md

## Slide 4
A real Claude Code task, observed and checked
A small bug-fixing exercise used the existing subscription
18 / 18
recorded tool actions matched
the checked session trace
The first repair passed the old tests.
Separate checks found a compatibility problem.
The corrected repair then passed
all eight checks.
One task family. ADRL observed the work, without routing its model requests.
Notes: One user, one repository subset, one task family and two engineered Claude sessions: native baseline followed by observed repair. Only the observed session produced the 18 reconciled tool events, including one failed test action. The pilot fixed template rendering in a selected dataset-validator copy. Separate automated compatibility checks rejected the first plausible fix and accepted the repair after eight tests. The same implementer selected the checks, so this is not an independent personnel review. No matched routing-policy comparison or cost-saving claim follows. The original repository stayed unchanged.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-live-observation-pilot-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-session-verification-2026-09-07.md

## Slide 5
We can compare better ways to check work
Correct classifications on seven prepared examples
Chart: 
| Earlier checks | Proposed checks
Correct examples | 4 | 7
Three missed defects
became visible
The comparison process works.
Fresh, independently reviewed
examples must test the benefit.
Seven visible variants of one task. These results are not a general accuracy estimate.
Notes: Earlier verifier: four of seven correct classifications. Candidate: seven of seven. Examples comprise two correct implementations, four defective variants, and one unavailable environment. Both repetitions agreed, yielding 28 verifier trials, but only seven distinct prepared examples. The implementer authored the candidate and visible cases. The candidate remains review-only and has not automatically replaced the pilot verifier. This demonstrates comparison machinery and detection of known defects, not population accuracy or autonomous RSI.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-improvement-experiment-2026-09-07.md

## Slide 6
Recovery now passes the controlled job tests
The latest work proves a narrow execution lifecycle on the local engine
When this happens | Observed behavior in the test
A normal job finishes | Stop the job, retain its identity, then clean up
A start confirmation disappears | Avoid a second launch and recover the owned job
Access is revoked during work | Clean up using separate recovery authority
The supervising process dies | Reopen the record and recover the same job
13 test jobs accounted for and removed. Final suite: 895 tests and all 11 checks passed.
Notes: The fresh finite run comprised one stopped-create case, four launch cases, then the entire suite with eight engine cases enabled. It issued 13 creates, received 13 original full IDs, and confirmed all 13 absent. Eight synthetic workloads started. The unique imported image was removed. Final suite 895 passed, zero skipped, all eleven checks, 316 stable source inputs. The fixed fixture, one configured Docker engine, explicit security profile and no model/network/real task data define the scope. A created resource with no original ID receipt still remains unbound and cannot be adopted by name.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-transport-receipts-2026-09-08.md
/Users/arunmenon/projects/adrl-world-class/reports/research/adrl-w3-transport-receipts-2026-09-08.json

## Slide 7
Testing has changed the implementation
Failures are becoming recorded engineering decisions
What the tests revealed | How the plan changed
A helper could keep writing after its parent stopped | Added a separately controlled execution boundary
Restoring an old key could weaken deletion | Added lasting denial that survives a restart
Preparation and supervision shared a short timeout | Separated their budgets and preserved original receipts
The earlier lost creation reply still has an unknown cause. The corrected workflow now passes.
Notes: These are three recorded course corrections, not evidence of a perfect system. A POSIX group alone failed to contain a detached writer, prompting the optional isolated backend. Persistent revocation markers repaired a stale-key recovery weakness for future reads through current APIs, with active copies remaining a separate limitation. Offline response delay reproduced a lost receipt under two seconds and a successful original receipt under ten seconds. The historical real failure lacked an underlying error category, so timeout remains a plausible mechanism rather than proven cause.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-journey.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-2b2b1-key-revocation-2026-09-08.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-transport-receipts-2026-09-08.md

## Slide 8
Where maturity stands
More behaviors have evidence. Product readiness still has clear gates.
Area | Position today | Next proof needed
Core services and records | Built and tested locally | Usable complete task workflow
Claude Code integration | One real observation pilot | Repeatable results on fresh tasks
Controlled job recovery | Passed fixed test scenarios | Temporary-copy and output custody
Commercial value | Still to measure | Quality, effort, cost and reliability
All 77 decision grades remain unchanged. Test counts do not measure percent product completion.
Notes: The register contains mixed historical maturity statements. This program preserves them and adds precisely scoped evidence rather than inventing a portfolio score. Eight ADRs were updated in the latest slice; preceding slices updated their own owners. The 77 architecture status/maturity fields were verified unchanged after the latest runtime work. Missing independent evaluation/security reviewers block the relevant later qualification and graduation, not current local implementation. Formal maturity, code presence, observed fixtures and real workflow performance are different kinds of evidence.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/research/adrl-execution-state.json
/Users/arunmenon/projects/adrl-world-class/reports/research/adrl-maturity-baseline-2026-09-07.json
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md

## Slide 9
The product path across coding tools
We are building shared services and a small connection layer for each tool
Coding tool | Position | What it would prove next
Claude Code | First connection and real observation | A trustworthy complete task record
OpenCode | Planned second integration | The same core works with another tool
Codex | Planned later integration | Compatibility with another model protocol
The plan expands support only after testing each integration. Universal compatibility is unproven.
Notes: The intended stable matrix uses Claude Code and OpenCode on the Messages family and Codex on Responses. The local public API remains preview 4. Shared identity/events/evidence contracts exist, but no full OpenCode or Codex integration qualification follows. Adapters translate tool-specific signals while shared services own policy and evidence. The first release scope is local and single-user. A team/managed offering has separate tenancy and operational gates. This slide states the internal product plan, not a live market capability comparison.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-product-services-implementation-2026-09-07.md

## Slide 10
The next milestones
Each expansion depends on evidence from the step before it
Stage | Outcome to deliver | Gate before moving on
Now: finish Wave 3 | Know exactly what work finished | Copy cleanup and exact captured output
Waves 4–5 | Verify useful work across two tools | Fresh reviewed tasks and reusable integration
Waves 6–8 | Test control and release a supported product | Enforcement, measured value and recovery
Later: Waves 9–12 | Learn and propose improvements | Trusted data, independent tests and approval
These are evidence gates, not committed delivery dates.
Notes: Wave 3 remains active at active-copy custody. Next are safe extraction, exact stop/capture association and verifier/timeline integration. Wave 4 develops verifier calibration on fresh independently reviewed expectations. Wave 5 proves shared-contract reuse in OpenCode. Waves 6 and 7 cover control and routing economics; Wave 8 includes Responses admission and stable local product release. Wave 9 is gated learned routing, Wave 10 automated proposals, Wave 11 an optional team scope, and Wave 12 evaluation of changes to the improvement method. Wave 11 is not itself an increase in intelligence. No estimated delivery dates or unmeasured benefits are implied.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/waves/w3-active-copy-custody.md

## Slide 11
Adaptive improvement with clear authority
Today’s learning is a disciplined engineering process
01
Keep the failure evidence
02
Propose a bounded change
03
Test it and update the decision record
04
Require approval before widening authority
Later automation may propose changes. It cannot approve its own wider use.
Notes: RSI means recursive self-improvement: improving the mechanism that finds and evaluates future improvements. The current implementation demonstrates an operator-run comparison and human-directed engineering course corrections. It does not autonomously generate and deploy improvements or train the coding model. Later stages may propose changes automatically. Independent evaluation, limits, release review and rollback must remain separate. A recursive benefit itself needs a comparison of improvement methods on independently assessed downstream outcomes.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-improvement-experiment-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-w3-transport-receipts-2026-09-08.md

## Slide 12
What leadership should expect next
A clearer demonstration of useful, accountable AI work
A task finishes. Its exact output is preserved.
Separate checks assess that same output.
Then we repeat the workflow with another coding tool
and measure reliability, quality, effort and cost.
No immediate input blocks the next offline work. Reviewer and pilot decisions come before expansion.
Notes: The next executive demonstration should connect exact completed output to separate verification with complete failure accounting. Before larger pilots, leadership will need independent evaluation/security reviewers and concrete real task/repository, credential, network, retention and budget choices. Existing authorization allows bounded local work without repeated approvals. It does not authorize new API spend, production deployment or automatic policy graduation. Savings, broad coding-quality gains, stable multi-tool support and enterprise readiness remain to be demonstrated.
Source records (as of 8 September 2026):
/Users/arunmenon/projects/adrl-world-class/reports/waves/w3-active-copy-custody.md
/Users/arunmenon/projects/adrl-world-class/reports/adrl-implementation-roadmap-2026-09-07.md
/Users/arunmenon/projects/adrl-world-class/reports/research/adrl-execution-state.json